PS 26167

SATQUERY AI

Final Pre-Selection Decision & Critical Risk Report

REPORT PURPOSE This document is an internal selection report. It does not try to prove that PS 26167 is good or bad. It tests whether the problem survives evidence-based scrutiny across novelty, prior art, data, domain transfer, mandatory scope, technical feasibility, validation, team capability and 36-hour execution.

# 1. Executive Decision Summary

PS 26167 is a high-value but high-risk problem. Its strength is that the scope is unusually concrete: the supplied PS specifies remote-sensing adaptation, single-image VQA plus another single-image task, bi-temporal change understanding, optical–SAR paired analysis, agentic orchestration, evidence/confidence, an execution trace, public benchmarks and a hidden ISRO/SAC evaluation setting.

The main reason to hesitate is not that the project is impossible. The stronger concern is that the proposed capability bundle sits in a rapidly advancing research area. Existing systems already demonstrate remote-sensing VQA/grounding, multi-sensor reasoning, change interpretation, tool orchestration and EO agents. Therefore, 'agentic multimodal satellite assistant' is not by itself a defensible USP.

| Decision gate | Current status | Selection meaning |
| --- | --- | --- |
| Problem importance | 🟢 Strong | The use case is meaningful if the stated user bottleneck is real. |
| Requirement clarity | 🟢 Strong | The supplied PS is specific about mandatory capabilities. |
| Prior-art pressure | 🔴 High | Several recent systems overlap strongly with the proposed architecture. |
| Novelty / USP | 🔴 Unproven | A concrete, measurable gap must be identified. |
| Dataset foundation | 🟢 Strong | BigEarthNet.txt and public benchmarks provide substantial development material. |
| Domain transfer | 🔴 High | Public development data does not automatically prove target-sensor generalization. |
| SAR | 🔴 High | Cross-modal optical–SAR analysis is mandatory and specialized. |
| Full-scope integration | 🔴 High | Many difficult capabilities must coexist in one system. |
| 36-hour feasibility | 🔴 High | A complete end-to-end dry run is needed before commitment. |
| Validation | 🟠 High | Each mandatory capability needs measurable evidence. |
| Team fit | 🟠 Unknown | Remote-sensing/SAR expertise and implementation capacity must be checked. |
| Overall | 🟠 CONDITIONAL / HIGH-RISK | Keep as a candidate only if the critical tests pass. |

# 2. What PS 26167 Actually Requires

The following points are taken from the full PS 26167 text supplied by the team. They are treated here as the problem statement's stated requirements, not independently reconstructed assumptions.

Remote-sensing adaptation: at least one visual or vision-language component must be fine-tuned or otherwise adapted using BigEarthNet.txt or open-source training data.

Single-image baseline: VQA is mandatory, plus either captioning/scene description or text-guided region grounding.

Bi-temporal analysis: change description or change-based VQA is mandatory; a spatial change map may be generated where masks are available.

Cross-modal analysis: the system must extract complementary information from a co-registered optical/multispectral + SAR pair.

Agentic orchestration: the controller must interpret the query, validate inputs, select/sequence models or tools, execute them, combine outputs and return an auditable trace.

Interactive product: the expected solution is a GUI or web application.

Evaluation: the supplied PS states that public benchmark subsets and an ISRO/SAC evaluation dataset will be used, with hidden task-specific annotations for the latter.

SELECTION CONSEQUENCE SAR, temporal analysis, adaptation and agentic orchestration should not be treated as optional stretch features if the goal is full compliance with the supplied PS. The correct selection question is therefore whether the team can satisfy the complete mandatory scope reliably.

# 3. Evidence & Source Discipline

| Evidence label | Meaning | How this report uses it |
| --- | --- | --- |
| PS-STATED | Explicitly present in the full PS text supplied by the team. | Used for mandatory requirements and stated evaluation setup. |
| RESEARCH-VERIFIED | Supported by a public paper, official dataset page or repository. | Used for prior-art and dataset claims. |
| INFERENCE | A logical conclusion drawn from PS facts/research. | Used for risk analysis, not presented as an official requirement. |
| UNKNOWN | Not established from the available sources. | Requires a test before selection. |
| TEAM-SPECIFIC | Depends on our team's skills/resources. | Must be checked internally. |

# 4. Problem & User-Need Assessment

## 4.1 What problem is being addressed?

The supplied PS argues that remote-sensing AI solutions are often isolated by task and that non-expert users must understand satellite data, GIS workflows, model selection and task-specific parameters. SatQuery is intended to turn natural-language questions into appropriate remote-sensing analysis workflows.

## 4.2 Questions that must be answered before selection

Who is the first concrete user: EO analyst, researcher, government operator, disaster-response team, planner or non-expert?

What exact step in the current workflow is expensive, slow or difficult?

How much time or expertise does SatQuery save?

Would the target user actually trust an automated answer?

Would a simpler interface over existing tools solve most of the stated pain?

Does the problem remain valuable if the agentic AI component is removed?

SELECTION TEST If the user benefit cannot be expressed as a measurable improvement in time, accuracy, accessibility or workflow quality, the technical sophistication of the solution is not enough to justify selection.

# 5. Current Workflow vs Proposed Workflow

| Typical fragmented workflow | SatQuery concept | Risk to investigate |
| --- | --- | --- |
| Image discovery → preprocessing → specialist GIS/model → analyst interpretation | Natural-language query → controller → specialist tools/models → evidence-grounded answer | Does the assistant genuinely reduce work or merely hide the same complexity? |
| Different tasks use different models | Controller chooses task-specific model/tool | Does routing add reliability or create another failure point? |
| Human checks outputs | Evidence/confidence/trace presented to user | Can automated confidence be trusted? |
| Expert interprets SAR/temporal data | Multimodal/temporal specialist models | Can models reproduce expert-quality reasoning? |

# 6. Existing Solutions & Prior-Art Pressure

Current public research shows that several individual capabilities in PS 26167 are already established. This does not automatically eliminate novelty, but it means the team must define a narrower contribution.

| System / research | Verified overlap | Why it matters |
| --- | --- | --- |
| GeoChat | Remote-sensing VQA, image/region captioning, grounding and conversational interaction. | Natural-language RS interaction and grounding are established capabilities. |
| EarthGPT | Multi-sensor RS image comprehension including optical, SAR and infrared. | Multi-sensor VLM reasoning is not sufficient as a USP by itself. |
| RS-Agent | LLM central controller, multi-tool remote-sensing workflow, professional knowledge retrieval; current repository lists optical and SAR tools. | LLM-driven RS tool orchestration is already demonstrated. |
| Earth-Agent | EO agent framework with tool calling and evaluation of tool-use trajectories; repository reports 104 specialized tools across five kits. | Agentic EO orchestration is an active, mature research direction. |
| RingMo-Agent | Multi-platform, multi-modal RS reasoning across optical, SAR and IR with user instructions. | Multi-platform/multimodal reasoning is also established. |
| GeoPilot | Tool-augmented multimodal RS assistant supporting optical and SAR, dynamic tool use, cross-domain reasoning and tool-use evaluation. | This is the closest prior-art challenge to a generic SatQuery architecture. |
| Change-Agent | Interactive change detection, change captioning, counting and cause analysis. | Conversational temporal change interpretation is not novel by itself. |
| VRSBench / RSVQA | Public benchmarks for RS VQA, captioning/grounding and related image understanding. | Single-image interaction should be treated as baseline capability. |

Research basis: see Section 24 for source links and exact references. Similarity here means capability overlap, not a claim that any system is identical to the SIH PS.

# 7. Novelty / USP Challenge

THE CENTRAL NOVELTY QUESTION After removing the generic labels 'AI', 'agentic', 'multimodal', 'VLM' and 'satellite chatbot', what technically measurable contribution remains that existing systems do not already demonstrate?

Is our contribution a new model?

Is it a meaningful remote-sensing adaptation method?

Is it a new optical–SAR fusion method?

Is it a new reliability/evidence mechanism?

Is it a new domain-transfer method for the target sensor setting?

Is it a new routing/verification architecture with measurable gains?

Or are we primarily integrating existing models?

| Weak USP | Why insufficient | What a stronger USP needs |
| --- | --- | --- |
| 'We use an AI agent' | EO agents already exist. | A measurable improvement beyond existing agents. |
| 'We support optical + SAR' | Multi-sensor RS reasoning already exists. | A new or substantially better cross-modal capability. |
| 'We support VQA + grounding + change' | Each capability has strong prior art. | A demonstrable integration/reliability gap not already solved. |
| 'We combine many models' | Integration alone is not innovation. | A principled architecture that improves measurable outcomes. |

# 8. Dataset & Evaluation Analysis

Dataset availability is not the primary weakness of PS 26167. In fact, the named development ecosystem is a strength. The real question is whether these datasets prepare the team for the target evaluation and whether the team can integrate them coherently.

| Dataset / source | Role in PS / research | Critical question |
| --- | --- | --- |
| BigEarthNet.txt | Large-scale co-registered Sentinel-1 SAR + Sentinel-2 multispectral image-text data; 464,044 pairs and about 9.6M text annotations. | Does adaptation on this distribution transfer to the target sensor/domain? |
| VRSBench | 29,614 images, 52,472 object references and 123,221 QA pairs for captioning, grounding and VQA. | Can it support the required single-image baseline and model selection? |
| RSVQA | Remote-sensing VQA benchmark. | Can the selected VQA model generalize beyond the benchmark distribution? |
| CDVQA | Change-based visual question answering benchmark named by the supplied PS. | Can temporal reasoning transfer to the hidden evaluation? |
| ISRO/SAC set | The supplied PS states that hidden pre-georeferenced/co-registered Cartosat-2S + RISAT pairs will be evaluated. | Can we generalize without seeing the hidden annotations? |

DATASET CONCLUSION Do not write 'there is no data'. The stronger and more accurate concern is: 'we have relevant public data, but must prove that the development data and adaptation strategy are sufficient for the hidden target-domain evaluation.'

# 9. Domain-Transfer Challenge: Sentinel → Target Sensors

The public BigEarthNet.txt page states that its 464,044 co-registered Sentinel-1/Sentinel-2 pairs were collected over Europe. The supplied PS, meanwhile, describes a hidden ISRO/SAC evaluation using Cartosat-2S optical and RISAT SAR pairs. This creates a legitimate transfer-risk hypothesis.

| Dimension | Development side | Target side | Question |
| --- | --- | --- | --- |
| Optical | Sentinel-2 multispectral | Cartosat-2S optical (PS-stated) | How much do sensor characteristics and resolution differ? |
| SAR | Sentinel-1 | RISAT (PS-stated) | How does the SAR distribution differ? |
| Geography | Europe in BigEarthNet.txt | Indian evaluation setting (PS-stated) | Does geographic distribution shift semantic patterns? |
| Annotations | Public image-text/VQA/grounding | Hidden task-specific labels/answers | Can we validate without target labels? |
| Task distribution | Public benchmark tasks | Hidden evaluation tasks | Will the model fail on unfamiliar query patterns? |

SELECTION-BLOCKING QUESTION What evidence will we have before SIH that our chosen models can generalize from the public development distribution to the target evaluation distribution?

# 10. Mandatory Capability Risk Matrix

| Capability | Required outcome | Primary risk | Selection status |
| --- | --- | --- | --- |
| Remote-sensing adaptation | At least one component meaningfully adapted | Compute, time, weak transfer | 🔴 Must prove |
| Single-image VQA | Reliable answers | Hallucination / domain mismatch | 🟠 Must test |
| Captioning OR grounding | Reliable second task | Spatial/text accuracy | 🟠 Must test |
| Bi-temporal change | Correct change interpretation | False changes / temporal ambiguity | 🔴 Must prove |
| Optical + SAR | Complementary information extraction | SAR understanding / fusion | 🔴 Must prove |
| Agentic orchestration | Correct task/model/tool selection | Routing errors / prior-art overlap | 🔴 Must justify |
| Evidence + confidence | Useful reliability signal | Cosmetic confidence / unsupported answers | 🟠 Must validate |
| Execution trace | Auditable execution summary | Logging vs actual reliability | 🟡 Must define value |
| GUI/web app | End-to-end usable product | Integration/demo failure | 🟠 Must integrate |

# 11. SAR-Specific Risk Analysis

SAR is not simply another RGB-like input. Sensor characteristics, acquisition geometry and speckle-related effects can make interpretation substantially different.

Existing research already provides SAR-capable remote-sensing models, so using a SAR model is not itself novel.

The challenge is reliable cross-modal reasoning: can the system use optical and SAR together to answer a question better than either modality alone?

A visually convincing demo is not enough; the team needs representative tests and failure cases.

If SAR cannot be demonstrated reliably, the project cannot simply remove it without losing compliance with the supplied mandatory scope.

SAR TEST Demonstrate at least one controlled case where optical + SAR provides information that is materially useful beyond the strongest single-modality baseline.

# 12. Temporal / Change-Analysis Risk

Pixel or feature differences do not automatically mean meaningful real-world change.

Seasonality, acquisition conditions, registration differences and sensor differences can create false changes.

Change description is harder than detecting a difference because the model must connect spatial change to semantic interpretation.

Change-VQA performance on a public benchmark does not automatically establish target-domain performance.

TEMPORAL TEST Use both true-change and difficult no-change/artifact cases and measure whether the system can distinguish them.

# 13. Agentic Architecture: Capability vs Novelty

The supplied PS requires an agentic controller. That requirement is feasible in principle, but the novelty burden is high because EO agent systems already exist.

| Question | Why it matters | What would pass? |
| --- | --- | --- |
| Is an agent actually necessary? | A deterministic router may be simpler and more reliable for a fixed PS task set. | Agent improves flexibility or measurable routing performance. |
| Does the agent choose the correct specialist? | Wrong routing can invalidate otherwise good models. | Measured routing accuracy / controlled failure tests. |
| Does the agent add value beyond RS-Agent/Earth-Agent/GeoPilot? | Existing systems already demonstrate tool orchestration. | A clearly defined, measurable gap. |
| Can the trace be trusted? | A trace that merely logs calls is not a reliability contribution. | Trace exposes verifiable decisions, parameters and evidence. |

# 14. Multi-Model Integration Risk

A plausible implementation may contain several specialist components: VQA/captioning, grounding, change understanding, SAR analysis, fusion and a controller. The risk is not simply coding complexity; it is whether outputs can be combined without creating hidden inconsistencies.

Different image preprocessing and size requirements

Different coordinate conventions for spatial outputs

Different confidence semantics

Different inference latency and memory use

Different model licenses and deployment requirements

One component failing and causing downstream errors

LLM/controller trusting a specialist model that returned a low-quality result

Detailed package/CUDA troubleshooting belongs in the later implementation blueprint, not in the final PS-selection argument unless it becomes a demonstrated blocker.

# 15. Validation & Reliability

| Claim | What must be measured | Reject if… |
| --- | --- | --- |
| VQA | Answer accuracy on relevant benchmarks / controlled tests | No credible evaluation path. |
| Grounding/captioning | Appropriate task metric + qualitative failure cases | Spatial/text output cannot be trusted. |
| Change analysis | Change correctness + difficult no-change cases | False-change rate is unacceptable. |
| Optical/SAR | Cross-modal task performance | No evidence that SAR adds useful information. |
| Agent | Routing/tool-selection accuracy | Agent frequently chooses wrong tools. |
| Evidence | Evidence corresponds to the answer | Evidence is decorative or mismatched. |
| Confidence | Calibration or meaningful uncertainty behavior | Confidence is just a self-reported number. |

# 16. 36-Hour Feasibility

The correct question is not 'Can AI code this?' It is 'Can our team integrate, validate and demonstrate every mandatory capability within the hackathon window?'

| Workstream | Risk | Pre-SIH proof needed |
| --- | --- | --- |
| Model selection | 🟠 | Candidate checkpoints run locally/cloud. |
| Adaptation | 🔴 | A small adaptation experiment succeeds. |
| VQA + second task | 🟠 | End-to-end inference works. |
| Temporal change | 🔴 | Representative pair analysis works. |
| SAR + optical | 🔴 | Cross-modal prototype works. |
| Agent routing | 🔴 | Controller reliably selects tools. |
| Evidence/confidence | 🟠 | Outputs have a defined verification mechanism. |
| GUI/backend | 🟠 | Full pipeline can be triggered from one interface. |
| Evaluation | 🔴 | Metrics and test cases are prepared. |
| Dry run | 🔴 | A timed end-to-end rehearsal succeeds. |

CRITICAL FEASIBILITY RULE Do not estimate 36-hour feasibility from optimism. Build a small but real end-to-end dry run before SIH and measure the time, failures and missing dependencies.

# 17. Team Capability Fit

a project can be technically feasible in the world but unsuitable for a specific team.

| Capability | Team must be able to… | Current status to fill |
| --- | --- | --- |
| Remote sensing | Understand sensor/image basics and geospatial outputs | □ Unknown |
| SAR | Interpret SAR-specific constraints and validate results | □ Unknown |
| ML/VLM | Select, run and adapt existing models | □ Unknown |
| Data engineering | Prepare heterogeneous benchmarks and inputs | □ Unknown |
| Backend | Integrate models into a stable API | □ Unknown |
| Frontend | Build a reliable demo UI | □ Unknown |
| Evaluation | Design metrics and failure tests | □ Unknown |
| Research | Compare prior art and defend novelty | □ Unknown |
| Integration | Debug multi-model workflows under time pressure | □ Unknown |

# 18. AI-Assisted / Vibe-Coding Reality Check

| Task | AI can help strongly | Human must own |
| --- | --- | --- |
| GUI / boilerplate | Yes | Product logic and reliability |
| API scaffolding | Yes | Architecture and failure handling |
| Model integration | Partly | Model suitability and debugging |
| Geospatial preprocessing | Partly | Coordinate/sensor correctness |
| SAR reasoning | Limited | Domain validation |
| Domain-transfer proof | Limited | Experiment design and interpretation |
| Novelty/prior art | Assistive | Research judgment |
| Evaluation | Assistive | Metrics and scientific claims |

# 19. Adoption, Security & Operational Risks

Would an EO analyst trust an answer without inspecting the source imagery?

Can evidence and confidence actually reduce risk enough for operational use?

Are external APIs or hosted LLMs acceptable for the intended data environment?

How are imagery, prompts, logs and outputs stored?

Can the system operate without internet if the demo environment requires it?

Who maintains the models and benchmark adapters after SIH?

Does the solution integrate with existing workflows or create another isolated tool?

# 20. Simpler-Solution Test

| Approach | Potential advantage | Question against SatQuery |
| --- | --- | --- |
| Existing GIS / specialist workflow | Mature and controllable | What exact bottleneck remains? |
| Single specialist AI | Low complexity | Does it solve most common user questions? |
| Deterministic multi-model router | Predictable and easy to debug | Why is an autonomous agent necessary? |
| SatQuery full agentic multimodal system | Broad and flexible | Does the added complexity produce measurable benefit? |

SELECTION PRINCIPLE The best SIH problem is not necessarily the most technologically complicated. Complexity is justified only when it solves a meaningful gap that simpler approaches cannot address well.

# 21. Top 10 Selection-Blocking Questions

What exactly is our measurable technical contribution after accounting for current EO VLMs and agents?

Why does SatQuery need to exist if systems such as GeoPilot, Earth-Agent and RS-Agent already cover major parts of agentic remote-sensing analysis?

Can our public development data and adaptation strategy plausibly generalize to the target evaluation distribution described by the supplied PS?

Can we make optical + SAR reasoning reliable enough to defend scientifically?

Can we satisfy every mandatory capability in one integrated system within the 36-hour constraint?

Can we prove that multimodal fusion provides measurable value over simpler single-modality approaches?

Can we validate every major claim with appropriate metrics and failure cases?

Does our team actually have the remote-sensing, SAR, ML and integration capability needed to execute the project?

Would a simpler architecture solve most of the real user problem with less risk?

If we cannot answer these questions with evidence, what is the rational reason to select PS 26167?

# 22. Strongest Reasons to Reject or Reconsider

| Rank | Reason | Severity | What could rescue it? |
| --- | --- | --- | --- |
| 1 | No defensible USP after current prior-art comparison | 🔴 Extreme | A measurable gap not already demonstrated. |
| 2 | Full mandatory scope cannot be integrated reliably in 36 hours | 🔴 Extreme | Successful pre-SIH end-to-end dry run. |
| 3 | Domain transfer to target sensors is unproven | 🔴 Very High | Representative transfer/adaptation evidence. |
| 4 | SAR reasoning is unreliable | 🔴 Very High | Validated specialist SAR capability. |
| 5 | Agent adds complexity without measurable benefit | 🔴 High | Agent improves routing/reliability/flexibility. |
| 6 | Multimodal fusion does not outperform simpler baselines | 🔴 High | Controlled evidence of complementary value. |
| 7 | Adaptation requirement cannot be satisfied meaningfully | 🟠 High | Efficient adaptation with measurable gain. |
| 8 | Validation/evidence/confidence are weak | 🟠 High | Defined metrics + verification layer. |
| 9 | Team lacks required domain/integration capability | 🟠 High | Training, role assignment or external mentorship. |
| 10 | Adoption value is unclear | 🟠 High | Concrete user workflow and measurable benefit. |

# 23. Why We Should NOT Reject It Too Quickly

The supplied PS is unusually concrete about required inputs, capabilities and evaluation.

BigEarthNet.txt is a strong and highly relevant multi-sensor image-text resource; its public site reports 464,044 co-registered Sentinel-1/Sentinel-2 pairs and about 9.6M text annotations.

VRSBench provides substantial public VQA/grounding/captioning data.

The hidden evaluation described by the supplied PS makes target-domain generalization a meaningful challenge rather than an undefined demo.

The project has strong visual demonstration potential and multiple paths to a differentiated reliability or domain-adaptation contribution.

The difficulty can become an advantage if the team proves a narrow technical gap instead of trying to innovate everywhere.

# 24. Weakness → Gap → Possible Innovation

| Observed weakness | Potential gap | Possible direction | Evidence needed |
| --- | --- | --- | --- |
| Domain shift | Public data ≠ target sensor/domain | Domain-aware adaptation / robustness layer | Transfer experiment |
| Hallucination | Answer may be unsupported | Evidence-grounded verification | Supported vs unsupported test |
| Agent routing | Wrong tool can corrupt answer | Capability registry + verification + fallback | Routing accuracy |
| Optical/SAR fusion | Fusion may add complexity | Selective modality use based on query/evidence | Ablation study |
| Temporal false change | Artifacts can look like change | Change-quality/uncertainty gate | Hard no-change cases |
| Confidence | Self-reported confidence is unreliable | Evidence/model-based confidence | Calibration/error analysis |

# 25. Pre-Selection Critical Tests

These are not dramatic 'kill' questions. They are measurable decision gates. A test should have a method, pass condition, fail condition and resulting decision.

| Test | Method | PASS | FAIL → decision |
| --- | --- | --- | --- |
| 1. Prior-art gap | Compare our proposed USP capability-by-capability against strongest prior art. | A specific measurable gap remains. | No defensible gap → RECONSIDER/REJECT. |
| 2. Domain transfer | Run candidate models on representative cross-sensor/domain data or a controlled proxy. | Performance is plausible and failure modes understood. | Severe unexplained degradation → RECONSIDER/REJECT. |
| 3. Model readiness | Run actual candidate checkpoints for every mandatory task. | All mandatory components produce usable outputs. | Missing/unstable component → REJECT or choose another PS. |
| 4. Optical + SAR | Compare optical-only, SAR-only and combined reasoning on controlled cases. | Combined system adds useful information. | No measurable gain → RECONSIDER. |
| 5. Agent necessity | Compare agentic routing with deterministic routing. | Agent offers measurable benefit without unacceptable errors. | No benefit / unstable routing → simplify or reject. |
| 6. Validation | Define metrics and hard failure cases before development. | Every mandatory claim has a measurement plan. | No credible validation → REJECT. |
| 7. Full dry run | Build a small end-to-end pipeline before SIH and time it. | Mandatory path works end-to-end within realistic constraints. | Cannot integrate reliably → REJECT. |
| 8. Team fit | Map each required skill to a team member and backup. | Every critical capability has an owner. | Uncovered critical skill → RECONSIDER. |
| 9. USP defense | Present the one-sentence USP to a skeptical reviewer. | Reviewer can understand why it is not just an existing system. | USP collapses under questioning → REJECT. |
| 10. User value | Show a before/after workflow for a real user. | Clear measurable workflow improvement. | Benefit is cosmetic → RECONSIDER. |

# 26. Final Decision Framework

| Gate | Question | FAIL | PASS |
| --- | --- | --- | --- |
| 0. Evidence | Are our key PS assumptions clearly sourced? | Verify before deciding. | Continue. |
| 1. Problem | Is there a real, valuable user problem? | Reject. | Continue. |
| 2. Existing workflow | Is there a meaningful bottleneck? | Reconsider. | Continue. |
| 3. Prior art | Is a meaningful gap still open? | Reject/redefine. | Continue. |
| 4. USP | Can we state a measurable contribution? | Reject. | Continue. |
| 5. Data | Can we access/use relevant development data? | Reject/re-scope. | Continue. |
| 6. Domain transfer | Can we justify target-domain generalization? | Reconsider/reject. | Continue. |
| 7. Models | Do candidate models actually work? | Reject/simplify. | Continue. |
| 8. SAR/multimodal | Can mandatory cross-modal analysis be demonstrated? | Reject. | Continue. |
| 9. Validation | Can every major claim be measured? | Reject. | Continue. |
| 10. Team fit | Can our team execute it? | Reconsider. | Continue. |
| 11. 36-hour dry run | Can we integrate the mandatory path? | Reject. | Continue. |
| 12. User value | Is the benefit worth the complexity? | Reconsider/reject. | SELECT if critical gates pass. |

# 27. Current Verdict

🟠 CONDITIONAL / HIGH-RISK PS 26167 should remain a candidate, but should NOT be selected merely because it is technically impressive. The team should commit only after passing the prior-art/USP, domain-transfer, SAR, model-readiness, validation, team-fit and full dry-run tests.

The strongest rejection argument is a combination: the architecture is close to an active prior-art frontier, the mandatory scope is broad, and the hardest requirements must be reliable across a target evaluation distribution that the team cannot inspect directly. The strongest counterargument is that the PS provides a concrete development/evaluation ecosystem and leaves room for a narrower, measurable contribution.

FINAL DECISION RULE If the team cannot answer the critical questions with evidence, reject or reconsider the PS. If the team can answer them and demonstrate a genuine gap with a working prototype, the same difficulty becomes a competitive advantage.

# 28. Team Pre-Commit Checklist

☐ We can explain the complete PS in simple language.

☐ We have separated PS-stated facts from research, inference and unknowns.

☐ We have compared the strongest relevant prior-art systems.

☐ We can state one measurable USP that survives prior-art questioning.

☐ We understand the development datasets and their limitations.

☐ We have a testable plan for domain transfer.

☐ We have a realistic SAR strategy.

☐ We have tested candidate models rather than trusting paper claims alone.

☐ We know how every mandatory capability will be evaluated.

☐ We have an evidence/verification strategy.

☐ We have mapped required skills to team members.

☐ We have completed or scheduled a real end-to-end dry run.

☐ We know what happens when a model/tool/dependency fails.

☐ We can explain the user benefit in measurable terms.

☐ We would still choose PS 26167 after reading the strongest reasons to reject it.